## Slide 1: HWA project
By Ashley Cameron

## Slide 2: Approach
Made sprints in JIRA
Planned database layout and created ERD
Focus on JAVA aspect

## Slide 3: JIRA

## Slide 4: Design phase

## Slide 5: Version control
Developer feature branch model
Took one feature at a time
Was effective as a strategy

## Slide 6: Consultant journey
Consultant journey

## Slide 7: Testing coverage
Hopefully this info isn't that depressing this time!

## Slide 8: Demo

## Slide 9: User stories
Need to be clear and succinct
Should omit no information
Customer focused and deliverable

## Slide 10: Sprint review
Was completed
Back-end CRUD
Front-end CRUD
Web design
Wasn’t completed
Test coverage
Selenium
Usual testing

## Slide 11: Looking back
Sprints calculated reasonably well
More time needed for testing sprints
More detailed and specific user stories

## Slide 12: conclusion
Working product though not tested well enough
Website could be more appealing
With more time could have been a good product

## Slide 13: Thank you for listening
Any questions?